# Project Brief: Multi-Brand Solar Fleet Monitoring Platform

## Project Overview

Build a self-hosted web application that consolidates monitoring data from 50+ solar installation sites across three inverter brands (Deye, Ingecon, and Sosen) into a single unified dashboard. The system pulls data from cloud APIs every 5 minutes, displays real-time status, detects problems automatically, and works on both office wall displays and staff laptops.

## Core Problem

A solar company in Kenya operates 50+ residential and commercial solar sites using inverters from three different brands. Currently, technicians manually log into three separate cloud portals to check site status. This fragmented approach is slow and reactive—they often only discover a site is down when customers call to complain.

## Business Requirements

### Must Have

- Single unified dashboard showing all sites across all brands

- Real-time status indicators (online/offline/warning/error)

- Problem sites automatically rise to the top of the view

- Detection of: production drops during daylight, inverter faults, battery issues

- Site detail views with historical power curves (24h, 7d, 30d)

- Wall display mode optimized for large TV screens

- Admin UI for adding new sites

- Multi-user authentication with role-based access

### Will Have (Future)

- Email/SMS notifications

- Mobile responsive version

- Advanced analytics and reporting

- Custom dashboard layouts

### Won't Have

- Customer portal (internal tool only)

- Edge hardware at sites (cloud-to-cloud integration only)

- Real-time streaming (5-minute polling is sufficient)

## Technical Architecture

### Stack Overview

| Layer | Technology | Purpose |

|-------|-----------|---------|

| Backend | Go (single binary) | REST API, polling engine, alert engine |

| Database | PostgreSQL + TimescaleDB | Relational data + time-series metrics |

| Frontend | Next.js (App Router) | Server-rendered React application |

| UI Components | shadcn/ui | Professional dashboard components |

| Charts | Recharts (via Tremor) | Power curves, bar charts, KPIs |

| Styling | Tailwind CSS | Utility-first styling |

| Data Fetching | TanStack Query | Caching, polling, auto-refresh |

| Auth | Clerk | Managed authentication with roles |

| Animations | Framer Motion | Smooth UI transitions |

| Hosting | Single VPS (Hetzner/DigitalOcean) | ~$15-30/month |

### Backend Architecture

```

┌─────────────────────────────────────────────────────────────────┐

│                    BACKEND (Go Single Binary)                   │

│                                                                  │

│  ┌──────────────┐     ┌──────────────┐     ┌──────────────┐    │

│  │   Scheduler  │────▶│   Collector  │────▶│   Storage    │    │

│  │  (5-min tick)│     │  (Parallel)  │     │ (TimescaleDB)│    │

│  └──────────────┘     └──────────────┘     └──────────────┘    │

│         │                     │                     │            │

│         │              ┌──────┴──────┐              │            │

│         │              │   Adapters  │              │            │

│         │              │ ┌─────────┐ │              │            │

│         │              │ │ Deye    │ │              │            │

│         │              │ │ Ingecon │ │              │            │

│         │              │ │ Sosen   │ │              │            │

│         │              │ └─────────┘ │              │            │

│         │              └──────┬──────┘              │            │

│         │                     │                     │            │

│         ▼                     ▼                     ▼            │

│  ┌──────────────┐     ┌──────────────┐     ┌──────────────┐    │

│  │Alert Engine  │     │  API Server  │     │  Cache Layer │    │

│  │(State-based) │     │  (REST)      │     │  (in-memory) │    │

│  └──────────────┘     └──────────────┘     └──────────────┘    │

│                                                                  │

└─────────────────────────────────────────────────────────────────┘

```

### Data Flow

**Backend (5-minute polling cycle):**

1. Scheduler triggers every 5 minutes

2. Parallel adapters fetch data from each brand's API

3. Each adapter normalizes response to unified data model

4. Current status upserted to `site_status` table

5. Time-series metrics stored in TimescaleDB hypertable

6. Alert engine checks data against rules

7. REST API serves data to frontend

**Frontend:**

1. TanStack Query polls backend every 5 minutes (or uses SSE for updates)

2. Dashboard renders all sites with color-coded status

3. Problem sites sorted to top automatically

4. Detail page fetches historical time-series data

5. Wall display uses same components with larger fonts

### Database Schema

```sql

-- Main metrics table (5-minute granularity)

CREATE TABLE site_metrics (

time TIMESTAMPTZ NOT NULL,

site_id UUID NOT NULL,

power_w FLOAT,

energy_today_kwh FLOAT,

energy_total_kwh FLOAT,

soc FLOAT,

battery_voltage FLOAT,

battery_current FLOAT,

grid_power_w FLOAT,

load_power_w FLOAT,

fault_code INT,

status TEXT, -- 'online', 'offline', 'warning', 'error'

raw_data JSONB

);

-- Create hypertable with 7-day chunks

SELECT create_hypertable('site_metrics', 'time', chunk_time_interval => INTERVAL '7 days');

-- Compression policy (compress data older than 30 days)

ALTER TABLE site_metrics SET (

timescaledb.compress,

timescaledb.compress_segmentby = 'site_id'

);

SELECT add_compression_policy('site_metrics', INTERVAL '30 days');

-- Alert history table

CREATE TABLE alerts (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

site_id UUID NOT NULL,

type TEXT NOT NULL, -- 'offline', 'production_drop', 'fault', 'battery_issue'

severity TEXT NOT NULL, -- 'critical', 'warning', 'info'

message TEXT NOT NULL,

details JSONB,

acknowledged BOOLEAN DEFAULT FALSE,

acknowledged_by UUID,

acknowledged_at TIMESTAMPTZ,

created_at TIMESTAMPTZ DEFAULT NOW(),

resolved_at TIMESTAMPTZ

);

-- Sites table

CREATE TABLE sites (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

name TEXT NOT NULL,

brand TEXT NOT NULL, -- 'deye', 'ingecon', 'sosen'

brand_site_id TEXT NOT NULL, -- ID in brand's system

location TEXT,

latitude DECIMAL(10, 8),

longitude DECIMAL(11, 8),

capacity_kw DECIMAL(10, 2),

installer_account_id UUID,

is_active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW(),

UNIQUE(brand, brand_site_id)

);

-- Create indexes

CREATE INDEX idx_metrics_site_time ON site_metrics (site_id, time DESC);

CREATE INDEX idx_alerts_site_created ON alerts (site_id, created_at DESC);

CREATE INDEX idx_alerts_active ON alerts (resolved_at) WHERE resolved_at IS NULL;

```

## Brand Integration Strategy

### Current Status

| Brand | Integration Method | Status | Authentication |

|-------|-------------------|--------|----------------|

| **Deye** | Official API | ✅ Credentials obtained | AppId + AppSecret + username/password → Access token (60-day expiry) |

| **Ingecon** | Official API | ✅ Credentials obtained | TBD from documentation |

| **Sosen** | No public API | ⚠️ Need to contact manufacturer | Awaiting response from market@sosen.com |

### Authentication Patterns

**Deye Authentication Flow:**

```go

// 1. Register app on DeyeCloud platform → get AppId + AppSecret

// 2. Use SHA256 hashed password with username

// 3. POST to /token endpoint with credentials

// 4. Receive accessToken (expires in 60 days)

// 5. Use token in Authorization header for API calls

// 6. Implement refresh logic for token expiration

```

**Ingecon Authentication:**

- Follow their documented API authentication flow

- Use credentials provided by Ingecon

**Sosen Contingency:**

- Attempt to obtain official API access

- If unavailable, build isolated web scraping module

- Use headless browser (Playwright/Chromedp) to login and extract data

- Keep scraping logic separate and replaceable

- Consider legal/TOS implications

### Why Official APIs Over Scraping

- **Reliability**: APIs are stable; websites change frequently and break scrapers

- **Data Quality**: Clean, structured JSON vs. parsing messy HTML

- **Performance**: Efficient data retrieval vs. downloading entire pages

- **Legal**: APIs are permitted access; scraping may violate Terms of Service

- **Maintenance**: Write once vs. constantly fixing broken scrapers

### Unified Data Model

```go

type SiteData struct {

SiteID      string    `json:"site_id"`

Timestamp   time.Time `json:"timestamp"`

Power       float64   `json:"power_w"`

EnergyToday float64   `json:"energy_today_kwh"`

EnergyTotal float64   `json:"energy_total_kwh"`

SOC         *float64  `json:"soc,omitempty"`

BatteryV    *float64  `json:"battery_v,omitempty"`

BatteryI    *float64  `json:"battery_i,omitempty"`

GridPower   *float64  `json:"grid_power_w,omitempty"`

LoadPower   *float64  `json:"load_power_w,omitempty"`

FaultCode   *int      `json:"fault_code,omitempty"`

Status      string    `json:"status"` // "online", "offline", "warning", "error"

Raw         json.RawMessage `json:"raw,omitempty"`

}

type BrandAdapter interface {

Name() string

FetchAll(ctx context.Context, credentials Credentials) ([]SiteData, error)

GetRateLimit() (requestsPerMinute int, resetTime time.Duration)

ValidateCredentials(ctx context.Context, creds Credentials) error

}

```

## Alert Engine

### Alert Rules

Alerts trigger after multiple consecutive readings to avoid false alarms:

**Production Drop Detection:**

- Condition: Power < 50W for 2 consecutive readings (10 minutes)

- During daylight hours (6:00-18:30 EAT)

- Cooldown: 30 minutes after alert

**Offline Detection:**

- Condition: No data received for 10+ minutes (2 missed polling cycles)

- Cooldown: 60 minutes after alert

**Fault Code Detection:**

- Condition: Critical fault codes detected from brand API

- Immediate alert

- Cooldown: 60 minutes after alert (unless new fault code)

**Battery Anomaly:**

- Condition: SOC < 20% for 3 consecutive readings (15 minutes)

- Cooldown: 120 minutes after alert

### Alert State Management

```go

type AlertEngine struct {

ConsecutiveFailures int `default:"2"`

WindowSize         int `default:"3"`

}

// Check production drop (state-based)

func (e *AlertEngine) checkProduction(siteID string, readings []Reading) {

if !isDaytime() { return }

if len(readings) < e.ConsecutiveFailures { return }

lowProduction := 0

for _, r := range readings[:e.ConsecutiveFailures] {

if r.Power < 50 { lowProduction++ }

}

if lowProduction >= e.ConsecutiveFailures {

e.createAlert(siteID, "production_drop",

fmt.Sprintf("Production below 50W for %d readings", lowProduction))

}

}

```

## UI Design Requirements

### Dashboard Layout

The UI should be beautiful, modern, and solar-themed with:

**Header:**

- Company logo and "Solar Fleet Monitor" title

- Data freshness indicator (shows age of data)

- User profile and settings

**KPI Cards (Top Row):**

- Total PV Power (kW) with trend indicator

- Total Load (kW) with trend indicator

- Grid Import/Export (kW) with status

- Battery SOC (%) and energy (kWh)

**Live Power Flow Visualization:**

- Animated flow from PV → Battery → Load → Grid

- Real-time power values on each component

- 2D/3D toggle

- Battery SOC progress bar

**Issues Section:**

- Prominently displayed above all sites

- Shows sites with offline, fault, warning status

- Sorted by severity and time

**Site Grid:**

- Cards for each site with:

- Site name and brand badge

- Status indicator (online/offline/warning/error)

- Current power (W)

- Battery SOC with progress bar

- Daily energy (kWh)

- Last update time

- Fault code if present

- Color-coded by brand (Deye blue, Ingecon green, Sosen red)

- Animation on hover

**Production Chart:**

- 24-hour view with PV, Load, Battery curves

- Area chart with gradients

- Legend for each metric

**Wall Display Mode:**

- Large text (4rem+)

- Auto-rotation between views

- Full-screen optimized

- Touch-friendly for TV screens

### Color Palette

```

Solar Theme:

- Solar Orange: #f59e0b (primary)

- Solar Gold: #fbbf24 (secondary)

- Dark Blue: #1e293b (background)

- Slate: #f1f5f9 (light background)

Energy States:

- Green: #22c55e (online, exporting)

- Red: #ef4444 (offline, importing)

- Orange: #f97316 (warning)

- Blue: #3b82f6 (info)

Brand Colors:

- Deye: #0066b3 (blue)

- Ingecon: #00a651 (green)

- Sosen: #e31b23 (red)

```

### Typography

- Display font: Inter

- Monospace: JetBrains Mono (for numbers and times)

- Scale: 12px → 48px with wall display mode

## Implementation Roadmap

### Phase 1: Foundation (Weeks 1-2)

- [ ] PostgreSQL + TimescaleDB setup with schemas

- [ ] Go binary skeleton with configuration management

- [ ] Deye API adapter implementation

- [ ] Basic 5-minute polling loop with logging

- [ ] Health monitoring endpoints

**Deliverables:**

- Working database with schema

- Go application that polls Deye API

- Health check endpoints

- Configuration via environment variables

### Phase 2: Core Data Pipeline (Weeks 3-4)

- [ ] Ingecon API adapter

- [ ] Unified data storage layer

- [ ] Alert engine (state-based)

- [ ] Batch processing with error handling

- [ ] Rate limiting and retry logic

**Deliverables:**

- Two brand adapters working

- Data stored in TimescaleDB

- Alerts generated correctly

- Error handling with exponential backoff

### Phase 3: Frontend Dashboard (Weeks 5-6)

- [ ] Next.js setup with shadcn/ui

- [ ] Fleet dashboard with 5-min polling

- [ ] Data age indicators

- [ ] Problem-first sorting

- [ ] Site detail view with historical charts

- [ ] KPI cards and statistics

**Deliverables:**

- Working dashboard showing all sites

- Data freshness indicators

- Problem sites sorted to top

- Historical charts

### Phase 4: Advanced Features (Weeks 7-8)

- [ ] Wall display mode (large fonts, auto-rotate)

- [ ] Admin UI for site management

- [ ] Sosen integration (API or scraper)

- [ ] Server-Sent Events for alert streaming

- [ ] Performance optimization (caching, compression)

**Deliverables:**

- Wall display working on TV

- Admin interface to add/remove sites

- Sosen data flowing in

- Real-time alerts via SSE

### Phase 5: Polish & Launch (Weeks 9-10)

- [ ] User authentication with Clerk

- [ ] Role-based access control

- [ ] Comprehensive testing

- [ ] Deployment scripts (Docker, CI/CD)

- [ ] Documentation (user + technical)

- [ ] Staff training materials

**Deliverables:**

- Production-ready application

- Deployment documentation

- Training materials

## Deployment Architecture

### Server Setup

```

Single VPS (Hetzner CX32 or equivalent)

├── OS: Ubuntu 22.04 LTS

├── 4 vCPU, 8GB RAM, 160GB SSD

├── Monthly Cost: ~$15-30/month

Services:

├── PostgreSQL 15 + TimescaleDB

├── Go binary (port 8080)

├── Next.js application (port 3000)

└── Nginx (reverse proxy + SSL)

Backups:

├── Daily database backups (pg_dump)

├── Backup retention: 30 days

└── Off-site backup (S3 or similar)

```

### Docker Setup

```dockerfile

# Dockerfile for Go backend

FROM golang:1.21-alpine AS builder

WORKDIR /app

COPY go.mod go.sum ./

RUN go mod download

COPY . .

RUN CGO_ENABLED=0 GOOS=linux go build -o solar-monitor ./cmd/server

FROM alpine:latest

RUN apk --no-cache add ca-certificates

WORKDIR /root/

COPY --from=builder /app/solar-monitor .

EXPOSE 8080

CMD ["./solar-monitor"]

```

### Environment Variables

```env

# Database

DB_HOST=localhost

DB_PORT=5432

DB_USER=solar_admin

DB_PASSWORD=secure_password

DB_NAME=solar_monitor

# Deye API

DEYE_APP_ID=your_app_id

DEYE_APP_SECRET=your_app_secret

DEYE_USERNAME=installer@company.com

DEYE_PASSWORD=hashed_password

DEYE_REGION=eu

# Ingecon API

INGECON_API_KEY=your_api_key

INGECON_BASE_URL=https://api.ingecon.com

# Sosen (if API available)

SOSEN_API_KEY=your_api_key

SOSEN_BASE_URL=https://api.sosen.com

# Auth

CLERK_SECRET_KEY=sk_xxx

# App

POLL_INTERVAL=5m

LOG_LEVEL=info

```

## Monitoring & Operations

### Health Checks

```go

// Health endpoint returns:

{

"status": "healthy",

"timestamp": "2024-01-15T14:30:00Z",

"metrics": {

"last_collection": "2024-01-15T14:25:00Z",

"total_sites": 50,

"success_rate": 0.98,

"avg_duration_ms": 2450,

"brands": {

"deye": { "online": 20, "offline": 1 },

"ingecon": { "online": 25, "offline": 0 },

"sosen": { "online": 4, "offline": 0 }

},

"alerts_active": 3,

"alerts_24h": 12

}

}

```

### Logging Strategy

```

Log Levels:

- DEBUG: Detailed debugging (development only)

- INFO: Normal operations (polling cycles, site additions)

- WARN: Rate limiting, retries, temporary failures

- ERROR: API failures, database errors, critical issues

Log Format: JSON structured logging

{"level":"info","time":"2024-01-15T14:30:00Z","msg":"Poll cycle completed","sites":50,"duration_ms":2450,"errors":1}

Log Rotation: Daily rotation, keep 30 days

```

### Alert Escalation

```

Critical Alerts (Offline > 15min, Critical Faults):

→ Immediate highlight in dashboard

→ Active until acknowledged

→ Staff notified (future: email/SMS)

Warning Alerts (Production Drop, Low SOC):

→ Highlight in dashboard

→ Auto-resolve when condition clears

→ No immediate action required

```

## Security Considerations

### API Credentials

- Store in environment variables only

- Never commit to version control

- Use separate credentials for development/production

- Rotate tokens periodically

### User Authentication

- Clerk handles authentication

- Role-based access:

- Admin: Full access, site management

- Technician: View data, acknowledge alerts

- Viewer: Read-only access

### Data Security

- All data encrypted at rest (PostgreSQL)

- SSL/TLS for all connections

- Regular security updates

- Database backups encrypted

### API Security

- Rate limiting on API endpoints

- CORS configured for frontend domain only

- SQL injection prevention (parameterized queries)

- Input validation on all endpoints

## Key Design Decisions (Documented)

1. **No edge hardware at sites** - Use cloud APIs exclusively

2. **Single installer account per brand** - Simplifies credential management

3. **5-minute polling frequency** - Balances freshness with API limits

4. **State-based alerting** - Avoids false alarms from transient issues

5. **Self-hosted on single VPS** - Full control, low cost

6. **Kenya timezone only** - Hardcode daytime detection (6:00-18:30 EAT)

7. **Go single binary backend** - Simple deployment, excellent performance

8. **Next.js + shadcn/ui frontend** - Beautiful, accessible, responsive

9. **Official APIs where available** - Reliable, maintainable, legal

10. **Isolated scraper for Sosen** - Contingency for brands without APIs

## Success Metrics

### Technical Metrics

- Data collection success rate: > 99%

- Average API response time: < 3 seconds

- Dashboard load time: < 2 seconds

- Zero data loss during normal operations

- 99.9% uptime (excluding planned maintenance)

### Business Metrics

- 50% reduction in time spent checking sites

- Average issue detection time: < 15 minutes (vs hours)

- 100% visibility into all sites

- Zero sites going unnoticed

- Staff satisfaction: > 90%

## Current Status & Next Steps

### ✅ Completed

- Project requirements defined

- Technical architecture designed

- Deye API credentials obtained

- Ingecon API credentials obtained

- VPS identified (Hetzner)

- UI design finalized

### 🔄 In Progress

- Contacting Sosen for API access

- Setting up development environment

### 📋 Immediate Next Steps

1. Begin Deye API adapter implementation

2. Review Ingecon API documentation

3. Set up PostgreSQL + TimescaleDB on VPS

4. Build initial Go binary skeleton

5. Create frontend Next.js application

### 🎯 Phase 1 Goals (Weeks 1-2)

- Working Go backend that polls Deye API

- Data stored in TimescaleDB

- Basic health monitoring

- Configuration management

- Development environment ready

---